## Slide 1
PowerPoint 4: Risk management
17. Project and programme management
17.1 Principles of project management.

## Slide 2: Objectives
By the end of this session learners should be able to:
  describe how risks are managed throughout the life of a project, including the role of research and development.

## Slide 3: What is risk management?
Risk management is a process that identifies, assesses and controls threats to an organisation or project.
All projects have risks associated with them. The process of risk management is designed to:
identify the risks
assess their severity and likelihood of happening
avoid the risks if possible
or
prevent risks turning into problems that affect the success of a project.

## Slide 4: Research and development
During the development of any new product or service, the research and development team must consider the risks associated with design, prototyping and manufacture.
A good product design has manufacture in mind. Risks that may turn into problems (eg complex assembly, specialised materials) can be identified, and where possible eliminated.
The same applies in other contexts, such as software projects, where thorough research can identify user needs and reduce risks in the software design process.

## Slide 5: Managing quality
In projects where products are delivered, applying quality assurance and quality control methods will help to reduce or eliminate risks to product quality.
Compromising on quality is a risk that requires careful assessment to seek alternative solutions. For example, is it possible to reduce quality standards and not impact the safety or commercial success of the final product?

## Slide 6: Managing time
Time is one of the most valuable resources to any enterprise. Overrunning nearly always has cost implications such as lost sales, contractual penalties, extra staffing to make up lost time and so on.
Risk management helps to identify possible risks in schedules at the start of a project (eg bottlenecks). Gantt charts and critical path analysis are examples of tools that can be used to anticipate such risks.
At the start of a project, the project teams should ensure there is enough time assigned to each task, plus an extra period of contingency time.

## Slide 7: Managing safety
Safety is of paramount importance.
Accidents risk the health and safety of staff, and cause disruption. A serious incident may prevent production altogether.
Risk assessment processes and documentation should be in place in project work where appropriate, to identify and mitigate health and safety risks.

## Slide 8: Risks to resources
Risks to resources should be considered at the start of a project. Such risks include insufficient staff, limited storage space and shortages of raw materials or components.
Risks can be reduced by having contingency plans in place at the outset. These plans will also embrace the very real possibility of circumstances changing unexpectedly.
Risks do not always have to be avoided, but should always be anticipated and plans should be in place to deal with them.

## Slide 9: Documentation in risk management
Clear documentation is very important at every stage of a project. Without it, firms run the risk of miscommunication or serious design errors.
Engineering drawings are a good example here. They should be clear, complete and follow recognised standards.

## Slide 10: Risk and reputation
Reputation is a valuable asset to commercial companies. Risk management will identify any risks to a firm’s reputation so as to reduce or eliminate difficulties that may damage and devalue the brand.
The VW group has built a reputation for strong, reliable and attractive automobiles over many years of trading. VW’s reputation for diesel cars was damaged when it was discovered that emissions data in tests was not consistent with real-world driving emissions.
VW has regained its position in the market, but only by spending a lot of money and time in the process.

## Slide 11: Changing requirements
Sometimes change is unavoidable.
A product as designed may need to be changed or developed in response to factors such as changing market needs, customer requests, or legal or regulatory changes.
The greatest risk here is that the project is completed but the deliverable is no longer fit for purpose.
The project team should maintain open and regular communication with stakeholders to ensure no nasty surprises occur and that any unavoidable changes are accounted for in a revised project plan, factoring in any time and cost implications.

## Slide 12: Budgets and costs
All of the preceding problems can cause cost increases. These can only be measured and evaluated against a predetermined budget.
A budget should be in place by the end of the planning stage in any project.
Contingency costs (usually as a percentage of the total costs) should be included to allow for unforeseen problems.
Budget = +

## Slide 13
Any questions?
‘T-LEVELS’ is a registered trade mark of the Department for Education. ‘T Level’ is a registered trade mark of the Institute for Apprenticeships and Technical Education.