## Slide 1
PowerPoint 7: Planning
17. Project and programme management
17.3 Project planning and control

## Slide 2: Objectives
By the end of this session learners should be able to:
appreciate the importance of planning in project and programme management.

## Slide 3: Project planning
In any project, planning is a vital ingredient to success. Project and programme managers must think ahead and plan how a project will be run, which means thinking about as many contingencies as possible, including things that might go wrong, and planning how to deal with them.
Good planning takes into account the key factors of time, budget, human resources, methods of communication and required and available resources.
Notes: This is also provided in Worksheet 5.

## Slide 4: Failure to plan
What happens if you make no plan at all? In essence the only way forward is improvisation based on known, but limited, information. As an example, imagine a trip to a supermarket. All you know is you want to invite friends on a picnic. You go the the shop, wander around randomly, pick items you think you might need, hope for the best that you haven’t forgotten anything, queue up, pay and leave.
When you are preparing sandwiches for the picnic, you realise you forgot to buy bread. There is no time to return and buy some, and in any case you have spent all your money on the first trip, so the outing is ruined.
In project management terms, this plan has failed because there is insufficient time, insufficient budget and insufficient means of production.

## Slide 5: Improved and efficient planning
If you make a shopping list in advance, you are much less likely to forget anything, but working through the list in the shop you may well find yourself doubling back several times, because the list is not well ordered.
If on the other hand you write a second list, this time grouping items into categories such as dairy, vegetables, drinks and bread, you will avoid doubling back and complete the shopping trip more quickly and efficiently. In addition, if you know what you will buy in advance, you will be able to cost the trip and ensure you have sufficient funds to pay for everything you need, including the cost of transport there and back.
This is efficient planning.

## Slide 6: Resource planning for engineering
A good engineering plan should take into account the following.
Time | 
How long will it take? | How long have we got?
Budget | 
How much will it cost? | How much have we got?
Human resources | 
How many people do we need? | How many people do we have?
Training needs | 
What do our staff need to know? | What do they already know?
Communication needs | 
What are we going to communicate and how? | Do our staff communicate well?
Means of production | 
What do we need to make the product? | What facilities do we have?

## Slide 7: Four planning approaches
Operational planning
      How things should happen in a perfect world. This used to be a widely used approach but it is a bad form of planning with no flexibility or accountability.
Strategic planning
  Examine all requirements to achieve your aim and make a plan.
Tactical planning
  Think about how things will actually happen in real life. This approach foresees problems as well as solutions.
Contingency planning
      What if something unexpected happens? Have we built in enough time, money, equipment, human resources etc to cope?

## Slide 8: Key planning questions
In any form of resource planning and management, keep in mind these key questions.
What do we want to achieve?
What can we do better next time?
What does success look like?

## Slide 9
Any questions?
‘T-LEVELS’ is a registered trade mark of the Department for Education. ‘T Level’ is a registered trade mark of the Institute for Apprenticeships and Technical Education.