17. Project and programme management

# Worksheet 8: Gantt charts (tutor)

- What can a Gantt chart tell you?

- When each task will begin and end.

- How long each task will take.

- Who is assigned to each task.

- How tasks relate to each other.

- How work is progressing in a project.

- The full project schedule from start to finish.

- What are the advantage and disadvantages of Gantt charts?

| Advantages | Disadvantages |
| --- | --- |
| Visual, graphical way of displaying project stages. Easy to interpret with minimal training/knowledge. | Dependencies cannot be seen clearly, unless marked with vertical lines. These can make the chart cluttered and harder to interpret. |
| Allows tasks to be assigned and accountabilities made clear | Gantt charts can be inflexible-. If something changes a lot of revision is required to revise the chart. Software has made this easier. |
| Allow stakeholders to identify milestones in a schedule |  |
| Project status is clear. Today is marked, and colour shading can show tasks completed. |  |